# Applied Software Project Management

Requirements

# Software Requirements

Software requirements are documentation that completely describes the behavior that is required of the software-before the software is designed built and tested.

 Requirements analysts (or business analysts) build software requirements specifications through requirements elicitation.

- Interviews with the users, stakeholders and anyone else whose  perspective needs to be taken into account during the design, development and testing of the software

- Observation of the users at work

- Distribution of discussion summaries to verify the data gathered in interviews

Discussion Summary

|  | Discussion Summary outline |
| --- | --- |
| 1. | Project background - Purpose of project - Scope of project - Other background information |
| 2. | Perspectives - Who will use the system? - Who can provide input about the system? |
| 3. | Project Objectives - Known business rules - System information and/or diagrams - Assumptions and dependencies - Design and implementation constraints |
| 4. | Risks |
| 5. | Known future enhancements |
| 6. | References |
| 7. | Open, unresolved or TBD issues |

A requirements analyst can use a discussion summary to summarize information gathered during elicitation and validate it through a review.

Notes gathered during the elicitation should fit into the discussion summary template

The discussion summary outline can serve as a guide for a novice requirements analyst in leading interviews and meetings

# Use Cases

A use case is a description of a specific interaction that a user may have with the system.

Use cases are deceptively simple tools for describing the functionality of the software.

- Use cases do not describe any internal workings of the software, nor do they explain how that software will be implemented.

- They simply show how the steps that the user follows to use the software to do his work.

- All of the ways that the users interact with the software can be described in this manner.

# Functional Requirements

Functional requirements define the outward behavior required of the software project.

The goal of the requirement is to communicate the needed behavior in as clear and unambiguous a manner as possible.

The behavior in the requirement can contain lists, bullets, equations, pictures, references to external documents, and any other material that will help the reader understand what needs to be implemented.

# Nonfunctional Requirements

Nonfunctional requirements define characteristics of the software which do not change its behavior.

- Users have implicit expectations about how well the software will work.

- These characteristics include how easy the software is to use, how quickly it executes, how reliable it is, and how well it behaves when unexpected conditions arise.

- The nonfunctional requirements define these aspects about the system.

• The nonfunctional requirements are sometimes referred to as

“non-behavioral requirements” or “software quality attributes”

Software Requirements

Specification

The software requirements specification (SRS) represents a complete description of the behavior of the software to be developed.

The SRS includes:

- A set of use cases that describe all of the interactions that the users will have with the software.

- All of the functional requirements necessary to define the internal workings of the software: calculations, technical details, data manipulation and processing, and other specific functionality that shows how the use cases are to be satisfied

- Nonfunctional requirements, which impose constraints on the design or implementation (such as performance requirements, quality standards or design constraints).

# Requirements vs. Design

Many people have difficulty understanding the difference between scope, requirements and design.

Scope demonstrates the needs of the organization, and is documented in a vision and scope document

Requirements document the behavior of the software that will satisfy those needs

Design shows how those requirements will be implemented technically

# Change Control

Change control is a method for implementing only those changes that are worth pursuing, and for preventing unnecessary or overly costly changes from derailing the project.

Change control is an agreement between the project team and the managers that are responsible for decision-making on the project to evaluate the impact of a change before implementing it.

Many changes that initially sound like good ideas will get thrown out once the true cost of the change is known.

# Change Control

A change control board (CCB) is made up of the decision-makers, project manager, stakeholder or user representatives, and selected team members.

- The CCB analyzes the impact of all requested changes to the software and has the authority to approve or deny any change requests once development is underway.

- Before the project begins, the list of CCB members should be written down and agreed upon, and each CCB member should understand why the change control process is needed and what their role will be in it.

# Change Control

Whenever a change is needed, the CCB follows the change control process to evaluate the change:

The potential benefit of the change is written down, and the project manager works with the team to estimate the potential impact that the change will have on the project.

If the benefit of the change is worth the cost, the project manager updates the plan to reflect the new estimates. Otherwise, the change is thrown out and the team continues with the original plan.

The CCB either accepts or rejects the change.

1️⃣ Yêu cầu phần mềm là gì (What Are Software Requirements)

- Software Requirements (Yêu cầu phần mềm) là tài liệu mô tả đầy đủ hành vi mong muốn của phần mềm
– trước khi phần mềm được thiết kế, lập trình hay kiểm thử.

- Mục tiêu: giúp tất cả các bên hiểu giống nhau về phần mềm cần làm.

- Người chịu trách nhiệm chính:
→ Requirements Analyst hoặc Business Analyst.

Họ thu thập yêu cầu bằng cách (Requirements Elicitation):

- Phỏng vấn (Interviews) người dùng và stakeholder.

- Quan sát (Observation) cách người dùng làm việc thực tế.

- Tổng hợp và xác minh lại thông tin (Discussion summaries) để đảm bảo hiểu đúng.

🟩 Tóm lại:

Yêu cầu phần mềm là bản hợp đồng giữa người dùng và nhóm phát triển – mô tả rõ phần mềm sẽ làm gì.

2️⃣ Mẫu tóm tắt thảo luận (Discussion Summary)

- Nhà phân tích sử dụng Discussion Summary để:

  - Ghi lại nội dung đã thảo luận trong buổi phỏng vấn.

  - Gửi lại cho người dùng xác nhận (review) → đảm bảo thông tin chính xác.

- Mẫu này giúp người mới làm phân tích yêu cầu biết cách dẫn dắt phỏng vấn.

Cấu trúc chuẩn của Discussion Summary:

- Project Background – Bối cảnh dự án
a) Mục đích (Purpose)
b) Phạm vi (Scope)
c) Thông tin nền (Background info)

- Perspectives – Các góc nhìn
a) Ai sẽ dùng hệ thống?
b) Ai có thể cung cấp thông tin về hệ thống?

- Project Objectives – Mục tiêu dự án
a) Quy tắc nghiệp vụ (Business Rules)
b) Dữ liệu / sơ đồ hệ thống (System Information)
c) Giả định và phụ thuộc (Assumptions, Dependencies)
d) Ràng buộc kỹ thuật (Design & Implementation Constraints)

- Risks – Rủi ro

- Future Enhancements – Các cải tiến dự kiến trong tương lai

- References – Tài liệu tham khảo

- Open / TBD Issues – Các vấn đề chưa giải quyết

🟢 Mục đích: đảm bảo mọi thông tin thu thập được là chính xác và được xác nhận.

3️⃣ Use Case (Trường hợp sử dụng)

- Use Case là mô tả một tương tác cụ thể giữa người dùng và hệ thống.

- Nó cho thấy người dùng làm gì và phần mềm phản ứng ra sao.

- Dễ hiểu, trực quan, không nói về cách lập trình, chỉ mô tả “ai làm gì với hệ thống”.

📌 Đặc điểm chính:

- Không mô tả nội bộ hệ thống (chỉ mô tả hành vi bên ngoài).

- Mỗi Use Case có một mục tiêu cụ thể.

- Tập hợp tất cả Use Case → phạm vi đầy đủ của phần mềm.

🟩 Ví dụ:
Use Case: “Đăng nhập hệ thống”

- Người dùng nhập username + password.

- Hệ thống kiểm tra thông tin.

- Nếu đúng → truy cập thành công; nếu sai → báo lỗi.

4️⃣ Functional Requirements (Yêu cầu chức năng)

- Mô tả hành vi mà phần mềm phải thực hiện – “phần mềm cần làm gì”.

- Mục tiêu: diễn tả yêu cầu rõ ràng, không mơ hồ.

- Có thể trình bày bằng:

  - Danh sách, biểu đồ, công thức, hình ảnh, hoặc tài liệu tham khảo khác.

🟢 Ví dụ:

- Hệ thống phải cho phép người dùng đăng nhập bằng tên và mật khẩu.

- Khi người dùng sai mật khẩu 3 lần → hệ thống khóa tài khoản 5 phút.

- Phần mềm phải lưu tất cả giao dịch trong cơ sở dữ liệu.

5️⃣ Nonfunctional Requirements (Yêu cầu phi chức năng)

- Là đặc tính của phần mềm không liên quan đến hành vi,
nhưng xác định chất lượng hoặc cách hệ thống hoạt động.

- Người dùng thường ngầm mong đợi những điều này.

📌 Ví dụ các loại Nonfunctional Requirements:

| Loại | Mô tả | Ví dụ |
| --- | --- | --- |
| Usability (Khả năng sử dụng) | Dễ dùng | Giao diện thân thiện, rõ ràng |
| Performance (Hiệu năng) | Nhanh, ổn định | Hệ thống phản hồi < 2 giây |
| Reliability (Độ tin cậy) | Hoạt động ổn định | Tỷ lệ downtime < 0.1% |
| Security (Bảo mật) | An toàn | Yêu cầu đăng nhập, mã hóa dữ liệu |
| Maintainability (Bảo trì) | Dễ sửa đổi | Code rõ ràng, có tài liệu kỹ thuật |
| Scalability (Khả năng mở rộng) | Dễ tăng tải | Hỗ trợ 10.000 người dùng đồng thời |

🟩 Tóm lại:

Functional = “Phần mềm làm gì.”
Nonfunctional = “Phần mềm làm như thế nào, tốt đến mức nào.”

6️⃣ Software Requirements Specification (Tài liệu yêu cầu phần mềm – SRS)

- Là tài liệu tổng hợp tất cả yêu cầu phần mềm.

- Mô tả toàn bộ hành vi của hệ thống sẽ được phát triển.

SRS bao gồm:

- Use Cases – mô tả tất cả các tương tác giữa người dùng và phần mềm.

- Functional Requirements – chi tiết các chức năng, xử lý, tính toán, dữ liệu.

- Nonfunctional Requirements – các ràng buộc về hiệu suất, chất lượng, thiết kế.

🟢 Mục tiêu:
Tạo ra “bản thiết kế bằng ngôn ngữ nghiệp vụ”, làm cầu nối giữa người dùng và kỹ sư phần mềm.

7️⃣ Phân biệt Scope – Requirements – Design

Nhiều người nhầm lẫn giữa ba khái niệm này, nhưng thực ra:

| Thuật ngữ | Ý nghĩa | Tài liệu mô tả |
| --- | --- | --- |
| Scope (Phạm vi) | Nhu cầu của tổ chức, lý do tồn tại của dự án | Vision and Scope Document |
| Requirements (Yêu cầu) | Mô tả hành vi phần mềm cần có để đáp ứng phạm vi đó | SRS Document |
| Design (Thiết kế) | Cách thức kỹ thuật để thực hiện các yêu cầu | Design Document |

🟩 Ví dụ:

- Scope: Cần hệ thống quản lý khách hàng (CRM).

- Requirement: Người dùng có thể thêm/sửa/xóa thông tin khách hàng.

- Design: Dùng C#, SQL Server, và ReactJS để hiện thực yêu cầu đó.

8️⃣ Kiểm soát thay đổi (Change Control)

- Change Control là quy trình quản lý thay đổi yêu cầu.

- Mục tiêu: chỉ áp dụng những thay đổi thật sự cần thiết và có lợi.

- Giúp tránh việc dự án bị “vỡ kế hoạch” vì thay đổi tùy tiện.

Nguyên tắc:

- Mọi yêu cầu thay đổi phải được đánh giá tác động trước khi thực hiện.

- Nếu chi phí > lợi ích → loại bỏ thay đổi đó.

Change Control Board (CCB):

- Hội đồng ra quyết định về thay đổi, gồm:

  - Quản lý dự án (Project Manager)

  - Đại diện stakeholder hoặc user

  - Một số thành viên kỹ thuật chủ chốt

- CCB có quyền phê duyệt hoặc từ chối thay đổi.

- Trước khi dự án bắt đầu, phải xác định ai trong CCB và trách nhiệm của họ.

9️⃣ Quy trình Change Control

- Yêu cầu thay đổi được ghi lại.

- CCB phân tích tác động:

  - Lợi ích mang lại

  - Chi phí và thời gian thêm

- Ra quyết định:

  - Nếu lợi ích > chi phí → cập nhật kế hoạch.

  - Nếu không → từ chối thay đổi.

- Cập nhật tài liệu SRS và lịch trình.

🟩 Mục tiêu: kiểm soát thay đổi để dự án không bị “trôi” ngoài phạm vi ban đầu.