# Backlog Table

| ID | Epic | User Story | Acceptance Criteria (Summary) | Priority (MOSCOW) | Story Points (Fib.) | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | Auth | As a user, I want… | Valid registration creates and logs in; shows inline error on invalid input. | M | 3 | None |
| US-02 | Auth | As a user, I want… | Session persists; invalid credentials show clear error. | M | 2 | US-01 |
| US-03 | Task Mgt | As a Team Mem… | Tasks have full fields; task appears in assigned person's view. | M | 5 | US-02 |
| US-10 | Auth | As a user, I want… | HTTPS enforced; JWT used for authentication. | M | 1 | US-01 |
| US-04 | Dashboard | As a Project Ma… | Dashboard loads quickly; displays counts/charts for task states. | S | 8 | US-03 |
| US-05 | Social | As a Team Mem… | Allows editing own comments; comments appear chronologically. | S | 3 | US-03 |
| US-06 | Notify | As a user, I want… | Alerts appear on a badge; clicking alert opens the related item. | S | 5 | US-03, US-05 |
| US-08 | Usability | As a user, I want… | All key pages are responsive; intuitive design. | S | 5 | US-03 |
| US-07 | Admin | As an Admin, I w… | Admin role required; successfully add, edit, or remove users. | C | 8 | US-02 |
| US-09 | Reporting | As a Project Ma… | CSV includes key task fields; successful download. | C | 5 | US-04 |